## Slide 1: OCI secondary DNS upstream migration
Customer implementation guide
Bulk upstream updates with per-zone TSIG
Reusable Python workflow for customer DNS operations
15 October 2026
Notes: Customer workflow for selected public GLOBAL SECONDARY zones. The source is the existing upstream and the target is its replacement. The package uses supported per-zone API operations. Source/target addresses, region and compartment are customer inputs. Example automation is community code. Read README.md before use.
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/zone-update.htm

## Slide 2: Customer migration scope
Controlled batch updates across selected secondary zones
Selection
A reviewed OCID file defines the exact zones in each batch.
Migration
Add the target during overlap, then remove the source separately.
Validation
Fresh records and transfer evidence support each change gate.
Recovery
Original settings and per-zone results support recovery.
Notes: This batch performs one supported UpdateZone per changed zone. There is no atomic multi-zone transaction. Earlier successful updates can remain if a later zone fails. No measured 1000-zone runtime is claimed. Source: README.md, docs/RUNBOOK.md and scripts/oci_dns_batch_common.py.
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/zone-update.htm
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/client/oci.dns.DnsClient.html#oci.dns.DnsClient.update_zone

## Slide 3: DNS responsibilities
Record ownership and secondary service roles
Component | Responsibility
Source upstream | Maintains the current zone data and SOA serials
Target upstream | Serves matching records with each zone’s TSIG key
OCI secondary DNS | Pulls zone contents and answers authoritative queries
Operator | Runs scripts and reviews change and transfer evidence
Notes: The upstreams may be in OCI, another cloud, a DNS provider or a data centre. Their DNS software and replication arrangement are external to these scripts. The management region selects the OCI API endpoint. The public authoritative service is global. Source: docs/ARCHITECTURE.md.
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm

## Slide 4: Migration stages
A separate verification gate follows each configuration change
Stage | Upstream configuration | Customer gate
Baseline | Source | Target data and TSIG readiness
Phase 2 | Source and target | Fresh data and target transfer checks
Phase 3 | Target | Another fresh update and verification
Notes: This table shows a simple source/target migration. Update scripts preserve unrelated upstreams. Generic verification defaults to exactly source+target during overlap and target-only after removal. Use --allow-other-upstreams only for intentional additional entries. Keep the source running if the target still depends on its replication. Source: docs/RUNBOOK.md and scripts/oci_dns_verify_upstream.py.

## Slide 5: HLD: migration flow
Click the phase tabs in Slide Show to follow the traffic paths
HLD overview
Phase 1 · source
Phase 2 · both
Phase 3 · target
Click a phase tab or Next phase. Click the slide background to advance.
Source upstream
Configured · per-zone TSIG
Target upstream
Configured · per-zone TSIG
OCI secondary DNS
Public authoritative service
Global zone service
Public DNS
clients
DNS queries
UDP / TCP 53
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
Operator · Python scripts
OCI DNS API
UpdateZone · HTTPS 443
Per-zone TSIG on both upstreams. Customer-managed record synchronization is required.
Next phase ›

## Slide 6: HLD phase 1: source upstream only
Review the selected zone OCIDs and prepare the target
HLD overview
Phase 1 · source
Phase 2 · both
Phase 3 · target
Click a phase tab or Next phase. Click the slide background to advance.
Source upstream
Configured · per-zone TSIG
Target upstream
Ready · not configured
OCI secondary DNS
Public authoritative service
Global zone service
Public DNS
clients
DNS queries
UDP / TCP 53
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
No OCI transfer path
IP absent from upstream list
Operator · Python scripts
OCI DNS API
List / Get · HTTPS 443
Gate: review OCID file, target records, SOA serials and per-zone TSIG before adding the target.
Next phase ›

## Slide 7: HLD phase 2: source and target
Add the target, then verify a fresh transfer from it
HLD overview
Phase 1 · source
Phase 2 · both
Phase 3 · target
Click a phase tab or Next phase. Click the slide background to advance.
Source upstream
Configured · per-zone TSIG
Target upstream
Configured · per-zone TSIG
OCI secondary DNS
Public authoritative service
Global zone service
Public DNS
clients
DNS queries
UDP / TCP 53
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
Operator · Python scripts
OCI DNS API
UpdateZone · HTTPS 443
Gate: publish fresh data; target transfer logs prove OCI used the target during overlap.
Next phase ›

## Slide 8: HLD phase 3: target upstream only
Remove the source, then verify another fresh transfer
HLD overview
Phase 1 · source
Phase 2 · both
Phase 3 · target
Click a phase tab or Next phase. Click the slide background to advance.
Source upstream
Removed from OCI
Target upstream
Configured · per-zone TSIG
OCI secondary DNS
Public authoritative service
Global zone service
Public DNS
clients
DNS queries
UDP / TCP 53
No OCI transfer path
IP absent from upstream list
OCI transfer request · TCP 53
Zone data · signed AXFR / IXFR
Operator · Python scripts
OCI DNS API
UpdateZone · HTTPS 443
Gate: publish another fresh update; verify target-only settings and completed target transfers.
Continue ›

## Slide 9: Customer prerequisites
Readiness before the first update
OCI scope
ACTIVE public secondary zones in the intended compartment and region.
Target readiness
Matching records, SOA serials and per-zone TSIG material.
Operator access
Python 3.11, an API-key profile and DNS zone/key permissions.
Change control
Reviewed selection, backups and a pause on concurrent updates.
Notes: Install the pinned requirements into a virtual environment. API-key profiles are the supported authentication mode. The updater lists/gets/updates zones. The generic signed verifier reads referenced TSIG keys, including secrets into process memory for signing. Key access must cover the key compartment. Source: README.md, docs/CLI_AUTH.md and requirements.txt.
https://docs.oracle.com/en-us/iaas/Content/Identity/Reference/dnspolicyreference.htm
https://docs.oracle.com/en-us/iaas/Content/API/Concepts/apisigningkey.htm

## Slide 10: Network access
Both OCI and the operator need the required DNS paths
From | To | Purpose
Operator | OCI DNS API | HTTPS 443
Operator | Target upstream | TCP 53 for signed AXFR
Operator | OCI nameservers | UDP/TCP 53 for SOA and TXT
OCI transfer servers | Upstream servers | DNS refresh and zone transfers
Upstream servers | OCI transfer servers | Signed NOTIFY on UDP 53
Notes: The Mac generic verifier contacts the target directly. Allow the operator’s actual outbound IPv4/32 or IPv6/128 in relevant network and host-firewall rules while retaining TSIG authentication. Discover OCI transfer destination addresses in the selected management region using the root tenancy compartment and is-transfer-destination=true. Do not substitute the opposite egress/source direction. TCP 53 reachability alone does not establish authenticated transfer success. Source: docs/ARCHITECTURE.md and docs/MAC_TERMINAL.md.
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/zone-transfer-server-list.htm
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm

## Slide 11: Authentication and TSIG
Separate credentials serve separate purposes
Credential | Purpose | Handling
API private key | OCI HTTPS authentication | Operator storage outside Git
TSIG key | Authenticated zone transfers | Matching material on both upstreams
SSH key, if used | Server administration and logs | Separate from the API key
Notes: Source and target use the same TSIG resource for a given zone during this workflow. Different zones may use different keys. Updater requests carry key OCIDs, not key secrets. The generic verifier fetches the referenced secret into memory, signs AXFR and excludes it from reports and shell arguments. SSH is optional for collecting server logs. Source: docs/CLI_AUTH.md and scripts/oci_dns_verify_upstream.py.
https://docs.oracle.com/en-us/iaas/Content/API/Concepts/apisigningkey.htm
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/models/oci.dns.models.ExternalMaster.html

## Slide 12: Operator setup
A Python virtual environment keeps dependencies together
Mac and Linux
Windows PowerShell
python3.11 -m venv .venv
source .venv/bin/activate
python -m pip install \
-r requirements.txt
py -3.11 -m venv .venv
$Py = ".\.venv\Scripts\python.exe"
& $Py -m pip install `
-r requirements.txt
The Python SDK reads the selected OCI API-key profile.
Notes: Mac/Linux: python3.11 -m venv .venv; source .venv/bin/activate; python -m pip install -r requirements.txt. Windows PowerShell: py -3.11 -m venv .venv; $Py = ".\.venv\Scripts\python.exe"; & $Py -m pip install -r requirements.txt. Commands are examples, not a request to change system Python. Run operator scripts without sudo. OCI CLI is optional for Python execution. Source: README.md and OS setup guides.

## Slide 13: OCI profile setup
The scripts use the selected API-key profile
oci setup config
[DEFAULT]
user=YOUR_USER_OCID
tenancy=YOUR_TENANCY_OCID
fingerprint=YOUR_PUBLIC_KEY_FINGERPRINT
key_file=/absolute/path/to/private_key.pem
region=YOUR_DNS_MANAGEMENT_REGION
Register the matching public key and verify IAM access.
Notes: oci setup config is an OCI CLI command. The shown INI fields belong in ~/.oci/config, or the user profile’s .oci/config on Windows. Replace all example values. Upload the public PEM to the correct IAM user and domain. Keep the private key local. Migration region can override profile region; when omitted, the script uses the selected profile’s region. Source: docs/CLI_AUTH.md.
https://docs.oracle.com/en-us/iaas/Content/API/Concepts/apisigningkey.htm
https://docs.oracle.com/en-us/iaas/Content/Identity/Reference/dnspolicyreference.htm

## Slide 14: Migration configuration
One non-secret JSON file supplies reusable inputs
{
"compartment_id": "YOUR_COMPARTMENT_OCID",
"profile": "DEFAULT",
"region": "YOUR_DNS_MANAGEMENT_REGION",
"source_ip": "192.0.2.10",
"target_ip": "192.0.2.20",
"zone_ids_file": "zone-ids.txt",
"name_prefix": "example",
"expected_count": 2,
"output_dir": "results"
}
Copy examples/migration.example.json to local/migration.json.
Notes: The excerpt shows core fields. The full template also includes api_delay and verification.record_name/marker. 192.0.2.10 and 192.0.2.20 are documentation-only addresses. Replace them with reachable source/target IPv4 or IPv6 addresses. Use distinct IPs and port 53. JSON paths are relative to the configuration file. CLI flags override JSON. The file cannot enable writes; --apply is explicit. For unrelated names, use zone_names_file instead of name_prefix. Source: examples/migration.example.json and scripts/oci_dns_config.py.
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/models/oci.dns.models.ExternalMaster.html

## Slide 15: Phase 1: zone selection
Export the selected zone OCIDs for manual review
python scripts/phase1_export_zones.py \
--config local/migration.json
The export writes an OCID file and a separate inventory.
Selection options
Literal prefix or exact names from a text file
Read-only behavior
Missing names and count mismatches stop export
Notes: The exporter paginates public secondary zones, then reads each selected zone. It writes one OCID per line plus .inventory.json with names, state, upstreams and key references. Existing output files are refused. You may prepare the OCID file manually. Export does not call UpdateZone. Source: scripts/oci_dns_export_zone_ids.py and docs/CODE_EXPLANATION.md.

## Slide 16: Phase 1: review gate
The reviewed file controls the later batch operations
Zone identity
Exact customer zone names and OCIDs match the intended change.
Scope and state
Every selected zone is ACTIVE, GLOBAL and SECONDARY.
Source and target
Source is signed, and target records and keys are ready.
Selection integrity
The expected count matches, with one unique OCID per line.
Notes: Selected IDs accept UTF-8 with or without BOM and Windows CRLF. Blank lines and comments beginning # are accepted. Add/remove operations use only this reviewed file. They do not rediscover every zone in the compartment during apply. Keep the selection fixed. Source: scripts/oci_dns_batch_common.py and docs/RUNBOOK.md.

## Slide 17: Phase 2: preview and apply
The target joins the source during the overlap window
Preview
python scripts/phase2_add_upstream.py \
--config local/migration.json
Apply after review
python scripts/phase2_add_upstream.py \
--config local/migration.json --apply
Review the planned IP/key changes before the apply command.
Notes: Preview is the default. An added target inherits the source’s per-zone TSIG key reference and port. Unrelated upstream entries remain. A correct existing target reports unchanged. An unsigned source or conflicting target key fails preflight. Source: scripts/phase2_add_upstream.py and desired_masters() in scripts/oci_dns_batch_common.py.

## Slide 18: Phase 2: update safeguards
Safeguards for each complete upstream list
Preflight
Validate every selected zone before the first write.
Backup
Save complete original upstream lists and the selection hash.
Concurrency
Re-read settings and use a fresh ETag with If-Match.
Read-back
Wait for ACTIVE and confirm the requested upstream list.
Partial results
Stop on an error and retain results from earlier updates.
Notes: The updater submits the complete external_masters list because UpdateZone replaces that field. Fresh upstream fingerprints detect intervening changes, and If-Match protects against races after the fresh read. Missing fresh ETags fail closed. Per-zone sequential calls have pacing and SDK transient retries. There is no atomic all-zone transaction or automatic rollback. Source: scripts/oci_dns_batch_common.py.
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/client/oci.dns.DnsClient.html#oci.dns.DnsClient.update_zone

## Slide 19: Fresh transfer verification
The DNS administrator publishes the new record value
Fresh marker
Use a unique value at _oci-transfer-check in every selected zone.
SOA serial
Increase each zone’s current serial through the DNS process.
Synchronization
Wait for the target to serve the same new records.
Refresh
Send signed NOTIFY as supported, then run verification.
Notes: The generic verifier does not modify source records, zone files or SOA serials. Publish through the customer’s DNS administration process. For BIND, rndc notify ZONE resends notifications, but an unchanged SOA serial can result in no new transfer. Record a timezone-aware start timestamp before the update when collecting actual transfer log evidence. Source: docs/GENERIC_VERIFICATION.md.
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm

## Slide 20: Phase 2: verification command
Signed target transfer capability and fresh OCI answers
python scripts/phase2_verify_upstream.py \
--config local/migration.json \
--marker YOUR_FRESH_PHASE2_MARKER
Expected data result: capability-and-data-pass
Target check
Signed AXFR uses each zone’s OCI TSIG resource.
OCI check
Every assigned nameserver must match marker and SOA.
Notes: The operator must have direct TCP 53 connectivity and signed AXFR permission to the target. The verifier reads each key into memory, requests AXFR from target, reads the configured TXT owner and target SOA, then compares all OCI assigned nameservers. It rechecks upstream/key settings for concurrent changes. The record owner is configurable and must remain inside each selected zone. Source: scripts/oci_dns_verify_upstream.py.

## Slide 21: Transfer evidence
Different checks establish different facts
Check | Evidence
OCI API read-back | The intended upstream configuration is active
Operator signed AXFR | The target can serve an authenticated transfer
Fresh SOA and TXT | Target and OCI authoritative contents match
Completed target transfer log | OCI fetched that serial from the target
Notes: Without logs, the generic verifier returns capability-and-data-pass and does not claim actual OCI target use. To require observed target use, provide --logs-file and --transfer-since. The BIND adapter accepts structured journal JSONL with MESSAGE and __REALTIME_TIMESTAMP. It matches completed outgoing signed AXFR/IXFR, zone/key/fresh serial and current OCI transfer destination client IPs. Missing matching evidence returns exit 2. Source: docs/GENERIC_VERIFICATION.md and scripts/oci_dns_transfer_evidence.py.

## Slide 22: OCI upstream selection
Overlap requires consistent source and target data
Both addresses
Treat both configured upstreams as eligible transfer sources.
List order
Use transfer telemetry to establish the actual selected source.
NOTIFY sender
A notification requests a refresh without proving target usage.
Target-only stage
New records and target logs provide the final transfer gate.
Notes: No preferred/standby selection algorithm is asserted by this deck. ExternalMaster exposes address, port and TSIG key reference, with no priority or weight field in the documented model. Correct data during overlap can come from either configured server. Use actual target transfer telemetry for proof. Source: docs/GENERIC_VERIFICATION.md.
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/models/oci.dns.models.ExternalMaster.html
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm

## Slide 23: Phase 3: preview and apply
Source removal follows the reviewed verification gate
Preview
python scripts/phase3_remove_upstream.py \
--config local/migration.json
Apply after review
python scripts/phase3_remove_upstream.py \
--config local/migration.json --apply
The target and unrelated upstream entries remain.
Notes: The separate remove entry point requires a signed target already configured. Source and target keys must match while both exist. It removes only the source address, and an already absent source is unchanged. This is a configuration gate, not a substitute for the prior transfer health review. Source: scripts/phase3_remove_upstream.py and scripts/oci_dns_batch_common.py.

## Slide 24: Phase 3: fresh verification
A second unique marker confirms the post-removal state
python scripts/phase3_verify_target.py \
--config local/migration.json \
--marker YOUR_FRESH_PHASE3_MARKER
Default requirement: source absent and target as sole upstream.
New data
Publish another marker and higher serial before this check.
Transfer proof
Add target logs for data-and-transfer-pass.
Notes: By default after-removal verification requires exactly target in the upstream set. Use --allow-other-upstreams for intentional additional entries, while still requiring source absence and target presence. Such additional entries mean the configured set does not establish a sole-source inference. Keep the original source running while target replication still depends on it. Source: scripts/oci_dns_verify_upstream.py and docs/VERIFY_AND_ROLLBACK.md.

## Slide 25: Mac terminal rehearsal
The detailed sequence is in docs/MAC_TERMINAL.md
cd /path/to/oci-dns-bulk-upstreams
source .venv/bin/activate
python -m unittest discover -s tests -v
nc -vz -G 5 TARGET_IP 53
Use a private customer configuration and review each preview.
Configuration
Compartment, region, profile, IPs and selection are customer inputs.
Connectivity
Allow the Mac’s actual outbound address for signed target AXFR.
Notes: Create the virtual environment if absent: python3.11 -m venv .venv; source .venv/bin/activate; python -m pip install -r requirements.txt. Copy examples/migration.example.json into ignored local storage and replace placeholders. The Mac guide gives export, preview/apply, record-publication and proof commands. Do not run the operator scripts with sudo. A successful nc check confirms only TCP transport. Source: docs/MAC_TERMINAL.md.

## Slide 26: Results and recovery
The report status and proof level guide the next action
Output or status | Meaning
before.jsonl | Complete upstream lists before this invocation
results.jsonl and summary.csv | Per-zone preview, updated, unchanged or error
Verification JSON | SOA/TXT results and optional transfer evidence
Exit 1 | Inspect failure and current state before retrying
Verification exit 2 | Fresh data passed, target transfer proof is incomplete
Notes: Exit 0 for update means preview passed or all applied read-back checks passed; it does not establish actual DNS transfers. Verification exit 0 has an explicit proofLevel and status. Output filenames include timestamps and refuse collisions where appropriate. Store reports under ignored local/. Unix mode 0600 is not a Windows ACL. Source: README.md and docs/RUNBOOK.md.

## Slide 27: Rollback process
Recovery uses current state and the relevant complete backup
Inspect
Compare current settings with results and the applicable backup.
Reconcile
Review any concurrent edits before choosing the restored list.
Restore
Submit the complete intended list using a current ETag.
Verify
Check healthy upstreams and another fresh record update.
Notes: An apply can partially complete. A request timeout may occur after OCI accepted an update. The original backup ETag is normally stale. Restore exact before-settings only after reconciling changes and obtaining a fresh ETag. A reverse source/target migration is also possible, but it does not necessarily reconstruct every original setting. A TXT rollback must use a newer SOA serial. Source: docs/VERIFY_AND_ROLLBACK.md.

## Slide 28: Deployment acceptance
A controlled zone rehearsal precedes wider customer rollout
Initial rehearsal
Validate one selected zone, then a small reviewed batch.
Change gates
Require successful read-back and fresh authoritative records.
Operational review
Inspect transfer failures and zone expiry alongside server logs.
Execution evidence
Record the customer environment and acceptance outcomes.
Notes: The package has 42 passing offline tests, covering configuration, selection, TSIG key preservation, concurrency and evidence boundaries. This does not establish a new live end-to-end customer deployment or IPv6/platform acceptance. No 1000-zone duration or throughput has been measured. Monitor ZoneTransferSuccessCount, ZoneTransferFailureCount and ZoneExpirationInHours where available. Example automation is community code and must go through the customer change process. Source: docs/TEST_RESULTS.md and README.md.
https://docs.oracle.com/en-us/iaas/Content/DNS/Reference/metrics.htm

## Slide 29: Customer handover
Repository content supports implementation and operation
Main guide
README.md: prerequisites, inputs and phase commands
Code reference
CODE_EXPLANATION.md: functions and safeguards
Mac walkthrough
MAC_TERMINAL.md: local setup and phase rehearsal
Verification
GENERIC_VERIFICATION.md: signed transfers and evidence
Recovery
VERIFY_AND_ROLLBACK.md: partial runs and restoration
Notes: Documentation files except README.md live under docs/. Customer inputs, credentials and real server reports belong in ignored protected local storage. The package includes scripts, dependency pins, tests, examples and a future GitHub publication guide. It has not been published to a remote GitHub repository by this task. Support follows the customer’s adoption process; the example is not an Oracle-supported product.

## Slide 30: Reference documentation
Technical sources and implementation detail
OCI secondary DNS
Transfer roles, TSIG and secondary operation
Upstream updates
Per-zone Console, CLI and API update workflow
ExternalMaster model
IPv4/IPv6 address, port 53 and TSIG reference
Access and monitoring
API signing keys, DNS policies and transfer metrics
Notes: https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/secondary-dns.htm
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/zone-update.htm
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/models/oci.dns.models.ExternalMaster.html
https://docs.oracle.com/en-us/iaas/tools/python/latest/api/dns/client/oci.dns.DnsClient.html#oci.dns.DnsClient.update_zone
https://docs.oracle.com/en-us/iaas/Content/API/Concepts/apisigningkey.htm
https://docs.oracle.com/en-us/iaas/Content/Identity/Reference/dnspolicyreference.htm
https://docs.oracle.com/en-us/iaas/Content/DNS/Tasks/zone-transfer-server-list.htm
https://docs.oracle.com/en-us/iaas/Content/DNS/Reference/metrics.htm
References reviewed 15 October 2026. Relevant source URLs also appear in the associated slide notes. Local implementation sources: README.md, docs/CODE_EXPLANATION.md, docs/MAC_TERMINAL.md, docs/GENERIC_VERIFICATION.md and scripts/.